## Slide 1
Software Risk Management
Lecture (Theory)
Prepared By Dr. Neha Sharma
Object Oriented Software Engineering (OOSE)
22CS017

## Slide 2
Index
What is Risk
What are Software Risks
Software Risk Categorization
Risk Management and Planning
Risk Identification
Risk Projection

## Slide 3: Risk Definition
Risk is the probability of suffering loss. Risk provides an opportunity to develop the project better.
There is a difference between a Problem and Risk
Problem is some event which has already occurred but risk is something that is unpredictable. Risk is an expectation of loss, a potential problem that may or may not occur in the future.
It is generally caused due to lack of information, control or time.

## Slide 4: Software Risk
A possibility of suffering from loss in software development process is called a software risk.
Loss can be anything, increase in production cost, development of poor quality software, not being able to complete the project on time.
Software risk exists because the future is uncertain and many known and unknown things cannot be incorporated in the project plan.
A software risk can be of two types
  (1) internal risks that are within the control of the project manager and
  (2) external risks that are beyond the control of project manager.

## Slide 5: Software Risk Categorization
Project risks threaten the project plan. That is, if project risks become real, it is likely that the project schedule will slip and that costs will increase.
Project risks identify potential budgetary, schedule, personnel (staffing and organization), resource, stakeholder, and requirements problems and their impact on a software project.
2. Technical risks threaten the quality and timeliness of the software to be produced. If a technical risk becomes a reality, implementation may become difficult or impossible.
Technical risks identify potential design, implementation, interface, verification, and maintenance problems.

## Slide 6: Software Risk Categorization
3. Business risks threaten the viability of the software to be built and often jeopardize the project or the product. Candidates for the top five business risks are:
  building an excellent product or system that no one really wants (market risk)
  building a product that no longer fits into the overall business strategy for the company (strategic risk)
  building a product that the sales force doesn’t understand how to sell (sales risk)
  losing the support of senior management due to a change in focus or a change in people (management risk)
  losing budgetary or personnel commitment (budget risks).

## Slide 7: Software Risk Categorization
Another general categorization of risks has been proposed by Charette:
Known risks are those that can be uncovered after careful evaluation of the project plan, the business and technical environment in which the project is being developed, and other reliable information sources (e.g., unrealistic delivery date, lack of documented requirements or software scope, poor development environment).
Predictable risks are extrapolated from past project experience (e.g., staff turnover, poor communication with the customer, dilution of staff effort as ongoing maintenance requests are serviced).
Unpredictable risks are the joker in the deck. They can and do occur, but they are extremely difficult to identify in advance.

## Slide 8: Risk Strategies
1. Reactive risk strategies:
The majority of software teams and managers rely on this approach
Nothing is done about risks until something goes wrong
The team then flies into action in an attempt to correct the problem rapidly (fire fighting mode)
Crisis management is the choice of management techniques
2. Proactive risk strategies:
A proactive strategy begins long before technical work is initiated.
Potential risks are identified, their probability and impact are assessed, and they are ranked by importance.
Primary objective is to avoid risk and to have a contingency plan in place to handle unavoidable risks in a controlled and effective manner.

## Slide 9: Risk Identification
Risk identification is a systematic attempt to specify threats to the project plan
By identifying known and predictable risks, the project manager takes a first step toward avoiding them when possible and controlling them when necessary
There are two distinct types of risks: generic risks and product-specific risks.
  Generic risks
  Risks that are a potential threat to every software project
  Product-specific risks
  Risks that can be identified only by those a with a clear understanding of the technology, the people, and the environment that is specific to the software that is to be built
  This requires examination of the project plan and the statement of scope
  "What special characteristics of this product may threaten our project plan?"

## Slide 10: Risk Identification
One method for identifying risks is to create a risk item checklist. The checklist can be used for risk identification and focuses on some subset of known and predictable risks in the following generic subcategories:
  Product size—risks associated with the overall size of the software to be built or modified.
  Business impact—risks associated with constraints imposed by management or the marketplace.
  Stakeholder characteristics—risks associated with the sophistication of the stakeholders and the developer’s ability to communicate with stakeholders in a timely manner.

## Slide 11: Risk Identification
  Process definition—Risks associated with the degree to which the software process has been defined and is followed by the development organization.
  Development environment—Risks associated with the availability and quality of the tools to be used to build the product.
  Technology to be built—Risks associated with the complexity of the system to be built and the “newness” of the technology that is packaged by the system.
  Staff size and experience—Risks associated with the overall technical and project experience of the software engineers who will do the work.

## Slide 12: Risk Projection
Risk projection, also called risk estimation, attempts to rate each risk in two ways—
  the likelihood or probability that the risk is real and
  the consequences of the problems associated with the risk, should it occur.
  You work along with other managers and technical staff to perform four risk projection steps:
    Establish a scale that reflects the perceived likelihood of a risk.
    Delineate the consequences of the risk.
    Estimate the impact of the risk on the project and the product.
    Assess the overall accuracy of the risk projection so that there will be no misunderstandings.

## Slide 13
Practice Questions
Can you describe the steps involved in the risk management process?
How would you priorities risks in a project?
What techniques do you use for risk identification?
How would you assess the potential impact of a risk?
Can you explain what risk appetite is?
How do you communicate risk-related information to stakeholders?
Can you explain the importance of staying updated on the risk management trends and best practices?
Can you explain Risk Management and why it is important for organizations?